POTAL

AI Evolution Roadmap

Vision: Self-Improving Vertical AI Shopping Agent

February 2026

# Table of Contents

# Executive Summary

POTAL is a vertical AI shopping comparison platform that searches across 5+ retailers (Amazon, Walmart, eBay, Target, AliExpress) simultaneously. This roadmap outlines how POTAL's AI pipeline will evolve from static rules to a self-improving system that gets smarter with every user search.

The evolution follows a six-phase approach over six months, beginning with data collection and culminating in a fully autonomous, custom-model-driven system.

# Current AI Architecture

POTAL's current AI pipeline consists of six components working in sequence:

- Intent Router: GPT-4o-mini classifies query intent into 5 types

- QueryAgent: Analyzes and optimizes search queries per platform

- ProductJudge: AI-powered relevance filtering removes unrelated products

- FraudFilter: Rule-based fraud detection (zero-price, fake images, zombie reviews)

- Smart Filter: AI-generated purchase decision axes for dynamic filtering UI

- Deterministic fallbacks for all AI components ensuring 100% availability

# How LLMs Learn vs How POTAL Will Learn

Understanding this distinction is critical for setting realistic expectations.

## Traditional LLM Learning

- Pre-training: Train on massive unlabeled data (billions of tokens)

- Fine-tuning: Adapt to specific tasks with labeled data

- RLHF: Reinforce desired behavior from human feedback

- Result: Model weights (neural network parameters) change fundamentally

## POTAL Phase 1-3: Behavior Improvement (No Weight Changes)

- Prompt optimization: Better system prompts and few-shot examples

- Rule engine updates: New patterns based on real usage data

- Few-shot evolution: Successful query-intent pairs auto-added to prompts

- Analogy: Updating a GPS map, not redesigning the GPS hardware

## POTAL Phase 4-6: True Model Learning (Weight Changes)

- Fine-tuning via OpenAI API creates a POTAL-specific model variant

- Custom model: Open-source model trained entirely on POTAL data

- Result: Model weights change, creating a truly specialized shopping AI

# Phase 1: Observe (Week 1)

Objective: Collect comprehensive search and user behavior data from day one.

## Search Log Collection

- Every search automatically logged to Supabase search_logs table

- Fields: query, intent, provider results, fraud stats, AI cost, response time

- Fire-and-forget pattern: logging never blocks the search experience

## User Signal Tracking

- Product click: Which products users click (positive signal)

- Re-search: User searches again in same session (negative signal)

- Bounce: Results shown but nothing clicked in 10 seconds (weak negative)

- Filter apply: User applies AI-generated filters (positive signal)

## Implementation

- Cost: $0/month (Supabase free tier)

- Performance impact: Zero (async, non-blocking)

# Phase 2: Measure (Week 2-3)

Objective: Define and track quality metrics that quantify POTAL's performance.

## Key Metrics

| Metric | Definition | Target |
| --- | --- | --- |
| Search Success Rate | % of searches returning > 0 relevant results | > 85% |
| Click-Through Rate | % of searches where user clicks a product | > 40% |
| Re-search Rate | % followed by another search in same session | < 20% |
| Intent Accuracy | AI classification matches manual labels | > 95% |
| P95 Latency | 95th percentile response time | < 3s |

# Phase 3: Analyze & Auto-Improve (Week 4-6)

Objective: Automatically discover failure patterns and generate improvements.

## Failure Clustering

- Group failed searches by pattern (0 results, high re-search rate)

- Identify systematic gaps: missing categories, unrecognized brands

## Re-search Chain Analysis

- Track A-then-B patterns where user refines their search

- Build automatic query rewriting rules from these patterns

## Auto Rule Generation

- Weekly batch job sends failure data to GPT-4o for analysis

- GPT-4o suggests new patterns for isQuestionQuery, categoryMap

- Admin reviews suggestions before applying

## Few-Shot Evolution

- High-confidence successful searches added as few-shot examples

- Prompt versions tracked with A/B performance data

# Phase 4: Fine-Tuning (Month 2-3)

Prerequisite: 5,000+ labeled search log entries from Phase 1-3.

- Use OpenAI Fine-tuning API to create POTAL-specific GPT-4o-mini variant

- Training data: query + correct intent + correct searchQuery from verified logs

- Expected improvement: 15-25% better classification accuracy

- Expected latency reduction: ~50% (smaller, specialized model)

- Cost: $8-15 per training run

# Phase 5: Autonomous Learning (Month 4-6)

Objective: System improves itself with minimal human intervention.

- A/B testing framework for prompt variants

- Confidence-based auto-deployment (> 95% confidence = auto-apply)

- Automatic rollback if any metric degrades > 5%

- Real-time anomaly detection for provider response changes

- Target: > 2 automatic improvements per week

# Phase 6: Custom Model (Month 6+)

Objective: Full independence from OpenAI with a custom shopping AI.

- Train open-source model (Llama 3 / Mistral) on 100,000+ interactions

- On-device inference: intent classification < 50ms

- Multi-language support: Korean, Japanese, Chinese

- Cost reduction: 90%+ vs OpenAI API

- Complete data sovereignty: no user data to third-party APIs

# Data Schema

## search_logs Table

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated unique identifier |
| query | text | Original search query |
| intent | text | Classified intent type |
| result_count | integer | Total products after filtering |
| provider_results | jsonb | {amazon: 8, walmart: 5, ...} |
| response_time_ms | integer | End-to-end latency (ms) |
| ai_cost_usd | numeric | Total AI API cost |
| session_id | text | Browser session ID |
| created_at | timestamptz | Auto timestamp |

## search_signals Table

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated ID |
| search_id | uuid (FK) | Reference to search_logs.id |
| signal_type | text | click ¦ re_search ¦ bounce ¦ filter_apply |
| product_id | text | Clicked product ID (nullable) |
| metadata | jsonb | Additional context |
| created_at | timestamptz | Auto timestamp |

# Success Metrics by Phase

| Phase | Key Metric | Target | Baseline |
| --- | --- | --- | --- |
| Phase 1 | Data Coverage | > 95% | 0% |
| Phase 2 | Search Success Rate | > 85% | Unknown |
| Phase 3 | Intent Accuracy | > 95% | ~93% |
| Phase 4 | P95 Latency | < 800ms | ~1200ms |
| Phase 5 | Auto-improve/week | > 2 | 0 |
| Phase 6 | Cost/search | < $0.0001 | ~$0.0005 |

End of Document