POTAL

B2B Pivot Strategy & Roadmap

Total Landed Cost Infrastructure for Global Commerce

Version 1.0 | March 2026

Author: Jang Eun (Founder) + Claude (AI Strategy Partner)

# 1. Vision & Mission

## 1.1 Original Vision (B2C)

POTAL was originally conceived as a Skyscanner-style AI-powered shopping comparison platform. Users enter a product name, AI question, or photo, and POTAL compares prices across Amazon, Walmart, eBay, AliExpress, Best Buy, and more — showing the true Total Landed Cost (product + shipping + tax + import duty) based on their ZIP code.

## 1.2 Strategic Pivot (B2B)

Through deep analysis of the 2028 Global Intelligence Crisis report (Citrini Research, Feb 2026) and the emerging AI shopping agent landscape, we identified that POTAL’s core value — Total Landed Cost calculation — is far more powerful as infrastructure than as a consumer-facing website.

New Vision: POTAL becomes the global standard infrastructure for Total Landed Cost calculation — serving e-commerce sellers via widgets and AI shopping agents via API. POTAL is pure infrastructure; consumer-facing experiences are delegated to AI platforms (ChatGPT, Gemini, Copilot, etc.).

One-line Pitch: POTAL is to cross-border commerce what Stripe is to payments — invisible infrastructure that powers every international transaction.

## 1.3 Why This Pivot

The B2C model had structural weaknesses identified during strategic discussion:

- Heavy dependence on shopping site APIs for price data (accuracy risk)

- No control over affiliate commission rates (revenue risk)

- Expensive AI API calls per search (cost scales with users)

- Requires massive marketing spend to drive traffic

The B2B model inverts every weakness:

- Sellers provide their own price data (accuracy solved)

- SaaS subscription revenue (predictable, recurring)

- Simple arithmetic calculations, no AI needed per request (near-zero marginal cost)

- Shopify App Store and AI platforms provide distribution (no marketing needed)

# 2. Market Analysis

## 2.1 Cross-Border E-commerce Market

- Global cross-border e-commerce: $1.2 trillion (2025), projected $9T+ by 2033

- CAGR: 18.67%, growing 28.3% faster than domestic e-commerce

- 59% of global consumers comfortable with cross-border purchases

- 35% make international purchases monthly or more

- Cart abandonment rate: 70%, with 48% citing unexpected extra costs (shipping, duties, taxes) as #1 reason

## 2.2 De Minimis Elimination — Game Changer

Both the US and EU are simultaneously eliminating duty-free thresholds, making Total Landed Cost calculation essential for ALL cross-border transactions:

United States: Effective August 29, 2025, the $800 de minimis exemption was eliminated. Every shipment, regardless of value, now faces import duties and customs processing.

European Union: Starting July 1, 2026, the €150 customs duty exemption ends. A temporary €3 fixed duty per item under €150 applies, with full duty implementation by 2028.

This means: previously, low-value goods crossed borders duty-free. Now, even a $5 item faces duties. The market for Total Landed Cost calculation has expanded exponentially overnight.

## 2.3 AI Shopping Agent War — The 4-Front Battle

Four major AI platforms launched shopping capabilities in 2025-2026, creating unprecedented demand for cross-border cost infrastructure:

| Platform | Protocol | Partners | Status |
| --- | --- | --- | --- |
| ChatGPT | ACP (Agentic Commerce Protocol) | Stripe, Shopify, Etsy | Live (Feb 2026), 900M weekly users |
| Google Gemini | UCP (Universal Commerce Protocol) | Walmart, Target, Shopify, 20+ | Early Access (Jan 2026) |
| Meta AI | TBD (Manus acquisition) | WhatsApp, Instagram | Testing (2026) |
| MS Copilot | Plugin System | Bing Shopping | Private Preview |

Critical gap: None of these platforms calculate cross-border Total Landed Cost. They handle domestic transactions well, but international shipping + duties + taxes remain unsolved. This is POTAL’s entry point.

## 2.4 Market Projections

- eMarketer: AI platform retail spending = $20.9B in 2026 (4x vs 2025)

- Morgan Stanley: AI agent e-commerce = $190B–$385B by 2030 (10–20% of US online retail)

- Avalara 2026 Report: 83% of business leaders find international operations more complex; 39% delay market entry due to tariff complexity

# 3. Competitive Landscape

## 3.1 Tier 1 — Enterprise (Large Brands Only)

Global-e: Israel-based, Nasdaq-listed. End-to-end solution (checkout, payments, shipping, returns). Clients: adidas, Marc Jacobs, Gymshark. AT RISK — AI agents + Shopify Instant Checkout are unbundling their full-service model.

Avalara: US-listed. Tax compliance specialist with 1,400+ integrations. Cross-border module is enterprise-priced. WILL SURVIVE — core value is regulatory compliance, not just calculation.

Flow Commerce: Acquired by Global-e. Market consolidating at enterprise level.

## 3.2 Tier 2 — Mid-Market (Growing Brands)

Zonos: Most direct competitor. Shopify app, HS code classification, landed cost. BUT: per-transaction pricing ($2 + 10% of duties per order). Revenue $15M, 107 employees, $69M raised. Won US CBP government contract. Moving upmarket = leaves SMB gap.

Easyship: Shipping-first, duty calculation is secondary. Free–$99/mo plans. Weak on product-page widget.

Swap Commerce: DDP shipping + duties. Per-order pricing model.

## 3.3 Tier 3 — Niche/Small

Dutify: Shopify-only plugin, basic landed cost widget. Small scale.

Yakit: DHL-specific landed cost. Carrier-locked.

CrossBorderit: EU-only focus.

## 3.4 POTAL’s Competitive Gap

The market has a clear gap: affordable, flat-rate SaaS widget for SMB cross-border sellers + AI agent API infrastructure. Zonos is the closest but charges per-transaction (expensive at scale) and is moving upmarket. POTAL positions at $29–$99/month flat rate with unlimited calculations.

# 4. Business Model

## 4.1 Two Revenue Layers

Layer 1: Seller Widget (B2B SaaS)

E-commerce sellers install POTAL widget on their product pages. Visitors see real-time Total Landed Cost based on their location. Sellers pay monthly subscription.

| Plan | Features | Price |
| --- | --- | --- |
| Starter | 100 products, 5K calculations/mo, basic widget, email support | $29/month |
| Growth | 500 products, 25K calculations/mo, custom design, dashboard analytics, priority support | $79/month |
| Enterprise | Unlimited products, unlimited calculations, API access, dedicated manager, custom integration | $199+/month |

Target: Cross-border DTC sellers on Shopify, WooCommerce, custom sites. 14-day free trial, no credit card required.

Layer 2: AI Agent API

AI shopping agents (ChatGPT, Gemini, Copilot, Meta AI) call POTAL API when cross-border cost calculation is needed. Usage-based pricing per API call.

This is the scale revenue layer. One integration with ChatGPT means all of ChatGPT’s 900M weekly users can trigger POTAL API calls. No per-seller sales needed.

Layer 3: REMOVED — B2C Platform Not Needed

STRATEGIC DECISION (Session 11, 2026-03-04): Layer 3 has been removed. AI commerce protocols (ACP, UCP, etc.) will serve as the consumer-facing layer. Building a B2C comparison platform would compete with POTAL’s own customers (AI platforms) and contradict the “invisible infrastructure” positioning. POTAL stays as pure infrastructure — like Stripe, which does not build its own e-commerce store.

## 4.2 The Data Flywheel

This is the core strategic advantage (updated Session 11 — LLM apps as entry point):

- Register POTAL as custom app on each LLM platform (Custom GPT, Gemini Extension, Copilot Plugin) — accumulate real usage data

- Use LLM usage data as sales proof to onboard sellers (“X thousand cross-border queries last month in your category”)

- Sellers install widget → provide accurate product prices + HS codes → POTAL data accumulates

- Better data → more accurate AI API → more LLM app users → more usage data for seller sales pitch

- More sellers → more data → cycle accelerates → data moat deepens

Over time, this creates an unassailable data moat. Even if Google builds Total Landed Cost, they cannot replicate the seller network + verified transaction data.

## 4.3 Cost Structure Advantage

B2C POTAL: Each search costs $0.01–$0.05 (AI API + shopping API calls). 10K daily searches = $3,000–$15,000/month with zero revenue.

B2B POTAL: Each calculation costs < $0.0001 (database lookup + arithmetic). 100K daily calculations = $50–$100/month server cost. Revenue from subscriptions covers this from day one.

Cost reduction: ~100x. This is a fundamental business model improvement, not incremental optimization.

# 5. Distribution Strategy — 5 Entry Points, 1 API

Build one POTAL API. Open five distribution doors. Whichever AI wins, POTAL is there.

## 5.1 ChatGPT GPT Store (Immediate)

- Custom GPT with POTAL API Actions — users ask shopping cost questions, GPT calls POTAL

- Registration: free, available now. Build time: 2–3 days after API is ready

- Purpose: prove demand, accumulate usage data, dominate “landed cost” category in GPT Store. Stay as custom app (not pursue native integration) — each platform prefers thriving apps in their ecosystem.

## 5.2 OpenAI ACP (Agentic Commerce Protocol)

- Apply for Instant Checkout partnership as “Landed Cost Provider”

- When approved: ChatGPT natively calls POTAL for all cross-border transactions

- Open source protocol (Apache 2.0) on GitHub

## 5.3 Google UCP (Universal Commerce Protocol)

- Early access application via Google Merchant Center

- Gemini AI Mode + Google Shopping integration

- 20+ partners already (Walmart, Target, Shopify)

## 5.4 Microsoft Copilot Plugin

- Developer registration via Microsoft Partner Center

- OpenAPI spec-based plugin submission

- Bing Shopping integration

## 5.5 Shopify App Store

Direct seller acquisition channel. Sellers search “international shipping”, “duty calculator” → find POTAL. Shopify takes 20% of subscription revenue but provides distribution.

## 5.6 Meta AI (Standby)

No formal commerce protocol yet. Prepare Llama-compatible function calling format. Deploy immediately when Meta announces commerce features for WhatsApp/Instagram (20B+ users combined).

# 6. Current Technical Status

## 6.1 What’s Already Built

| Component | Status | Details |
| --- | --- | --- |
| CostEngine.ts | 100% | Total Landed Cost calculation: product + shipping + duty + tax + MPF. ZIP-to-state mapping, US 50 states + DC + PR. |
| Intent Router (AI) | 100% | GPT-4o-mini natural language classification into 5 intent types. Few-shot prompting. |
| ScoringEngine.ts | 100% | Best/Cheapest/Fastest sorting. Weighted scoring (price 35%, speed 25%, trust 20%, match 15%, returns 5%). |
| FraudFilter.ts | 100% | Multi-stage fraud detection. Price anomaly, brand typo, material misrepresentation detection. |
| Supabase Auth | 100% | OAuth authentication, session management, GDPR compliance (account deletion). |
| B2C Frontend | 70% | Search, results grid, filters, mobile responsive, product cards, wishlist, profile. |
| Shopping APIs | 40% | 5 active (Amazon, Walmart, eBay, AliExpress, Best Buy). 20+ disabled. |
| iOS App | 80% | Capacitor wrapper, Build 3 submitted to App Store review. |

## 6.2 What Needs Building for B2B

| Component | Timeline | Description |
| --- | --- | --- |
| REST API (/api/v1/*) | 1–2 weeks | Expose CostEngine as external API: /calculate, /classify, /rates endpoints. |
| API Key Management | 1 week | Seller API key generation, rotation, usage tracking. |
| Widget Embed SDK | 2–3 weeks | JavaScript widget for seller product pages. iframe or script tag. |
| HS Code Classification | 1–2 weeks | GPT-4o-mini + public HS data. Top 6 categories = 80% coverage. |
| Stripe Billing | 1–2 weeks | Subscription plans, payment processing, invoicing. |
| Seller Dashboard | 2–3 weeks | Country-level analytics, conversion rates, product insights, usage monitoring. |
| Shopify App | 2–3 weeks | Shopify App Store listing, OAuth flow, widget auto-injection. |
| OpenAPI Spec | 2–3 days | API documentation for GPT Actions, Copilot plugins, etc. |
| Multi-currency Support | 2–4 weeks | Real-time FX rates, EUR/JPY/KRW/GBP/AUD support. |
| Global Tax Tables | Ongoing | EU VAT, JP consumption tax, KR VAT, AU GST expansion. |

## 6.3 Key Files Reference

For developers joining the project, these are the critical files:

- CostEngine.ts — /app/lib/search/CostEngine.ts (Total Landed Cost calculation core)

- ScoringEngine.ts — /app/lib/search/ScoringEngine.ts (product ranking logic)

- AIFilterService.ts — /app/lib/search/AIFilterService.ts (AI product filtering)

- intent-router.ts — /app/lib/ai/prompts/intent-router.ts (natural language classification)

- FraudFilter.ts — /app/lib/search/FraudFilter.ts (fraud detection)

- MembershipConfig.ts — /app/lib/membership/MembershipConfig.ts (membership pricing)

- Search API route — /app/api/search/route.ts (main search endpoint)

# 7. Implementation Roadmap

| Week | Phase | Tasks | Deliverable |
| --- | --- | --- | --- |
| 1 | Foundation | B2C code backup, CostEngine modularization, Supabase B2B schema design | B2B dev-ready codebase |
| 2–5 | Core API | REST API endpoints, API key system, HS Code basic classification, OpenAPI spec | POTAL API v1 live |
| 3–5 | AI Platforms | ChatGPT Custom GPT, Google UCP application, MS Copilot application | GPT Store listing live |
| 5–8 | Seller Tools | Shopify App, JS embed widget, seller onboarding flow | First 10 sellers onboarded |
| 8–10 | Monetization | Stripe billing, subscription management, seller dashboard | Revenue starts |
| 10+ | Scale | HS Code refinement, multi-currency, EU/JP/KR/AU tax tables, B2C brand planning | Global expansion |

Priority order: API first (unlocks everything) → GPT Store (fastest distribution, free) → Shopify App (revenue) → Other AI platforms (scale).

# 8. Risk Analysis

## 8.1 Revenue Timeline Risk

Risk: SaaS revenue takes 12–18+ months to become meaningful.

Mitigation: Near-zero operating cost (no AI API calls in B2B). Solo founder = low burn rate. API call-based revenue from AI platforms could provide earlier income than seller subscriptions.

## 8.2 Data Accuracy Risk

Risk: Incorrect Total Landed Cost erodes user trust.

Mitigation: B2B model eliminates product price accuracy issue (sellers provide own data). Tax/duty rates use public APIs (TaxJar, Avalara-equivalent). ±5–10% accuracy is acceptable when transparently displayed as estimates. Receipt-style breakdown builds trust even with estimates.

## 8.3 HS Code Classification Risk

Risk: Incorrect HS codes lead to wrong duty rates.

Mitigation: HS Code data is publicly available (WCO, US ITC, EU TARIC). Top 6 product categories cover 80% of cross-border trade. GPT-4o-mini handles classification well. B2B sellers often know their own HS codes. Data improves over time via seller verification feedback loop.

## 8.4 Platform Dependency Risk

Risk: AI platforms could build TLC calculation natively.

Mitigation: Multi-platform strategy (5 entry points). First-mover data advantage. Network effects from seller ecosystem. If one platform builds native, others remain. Cross-border tax/duty complexity is not core to AI platforms’ mission.

## 8.5 Competition Risk

Risk: Zonos or new entrant targets same gap.

Mitigation: Zonos moving upmarket (enterprise + government). Their per-transaction pricing is a structural weakness for AI agent use cases. POTAL’s flat-rate model is better suited for high-volume API calls. Speed of execution is the primary defense.

# 9. Key Strategic Decisions Made

These decisions were made through in-depth strategic discussion and should not be revisited without new data:

- B2B-first, B2C-later: Build infrastructure layer before consumer product.

- B2C UI preserved as demo/showroom: Current POTAL website becomes a live demo for B2B sales, not discarded.

- B2C separate brand when ready: Future B2C platform launches under different brand/domain to avoid seller conflict of interest (comparing their prices against competitors).

- Flat-rate SaaS pricing: $29–$99/month, NOT per-transaction like Zonos. Better for seller predictability and AI agent high-volume use.

- API-first architecture: One API serves all channels (widget, GPT, Gemini, Copilot, Meta).

- Each LLM’s own app store as primary channel: Register POTAL as custom app on every LLM platform (GPT Store, Gemini Extensions, Copilot Plugins, etc.). Stay as custom app — platforms prefer thriving apps in their ecosystem over native integrations. Use accumulated usage data as seller sales proof.

- HS Code: self-built via public data + GPT, not dependent on expensive third-party APIs.

- Shopify App Store as primary seller acquisition: Shopify’s app store provides organic distribution, worth the 20% revenue share.

# 10. B2C UI Status (Preserved for Demo/Future)

The following B2C features were completed before the pivot and are preserved in the potal-b2c-snapshot backup:

Homepage

- 4-Step search guide (ZIP Code → Product Name → AI Question → Photo Search)

- Why POTAL? value propositions (True Total Cost, Membership Pricing, Buy Direct)

- FAQ section (6 questions PC, 5 mobile)

Search & Results

- AI-powered natural language search with intent classification

- Domestic/Global product separation with Best/Cheapest/Fastest tabs

- Mobile receipt-style accordion cards (Title → divider → details → Total Cost → View Deal)

- Membership toggle (Prime, Walmart+, AliExpress Choice, Best Buy Plus, Target Circle 360)

- Info button (orange text, right-aligned) linking to detailed info page

- "Tap card for details" hint text for mobile

Info Page

- 6 sections: Domestic vs Global, Best Ranking, Total Landed Cost, US Sales Tax, Import Tax & Duties, Shipping Cost

Other Pages

- Wishlist page (max-w-[1440px] container)

- Profile page (max-w-[1440px] container)

- Auth (Supabase OAuth login/signup)

- Legal, Privacy, Terms, Contact pages

# 11. Reference Sources

All strategic decisions are backed by the following sources (verified within 6 months):

Market & Reports

- Citrini Research — 2028 Global Intelligence Crisis (Feb 2026)

- Avalara — 2026 Cross-Border Chaos Report (Feb 2026)

- eMarketer — AI Platform Retail Spending Forecast (Dec 2025)

- Morgan Stanley — Agentic Commerce $190B–$385B projection (Dec 2025)

- Passport Global — Cart Abandonment & International Checkout 2026 (Dec 2025)

AI Commerce Protocols

- OpenAI ACP: developers.openai.com/commerce/

- Google UCP: developers.google.com/merchant/ucp/

- Shopify Agentic Storefronts: shopify.com/news/ai-commerce-at-scale

- ChatGPT Instant Checkout: openai.com/index/buy-it-in-chatgpt/

Regulatory

- US De Minimis elimination — Executive Order, Aug 29, 2025

- EU €150 customs exemption end — Political agreement Nov 13, 2025, effective Jul 1, 2026

Competitors

- Zonos: $15M revenue, $69M raised, Series A (Latka)

- Zonos US CBP contract (Nov 2025, Tracxn)

- Global-e: Nasdaq-listed, enterprise focus

- Avalara: 1,400+ integrations, compliance-focused

End of Document

POTAL — The Total Landed Cost Infrastructure for Global Commerce